DEVELOPER RESPONSE  /  PART 1 OF 2

# Technical validation response

Reviewer/team: [to complete]   |   Review date: [to complete]   |   Release/build/config references: [to complete]

Assessment: AGREE / PARTIAL / DISAGREE / COVERED ELSEWHERE / FIXED AFTER SNAPSHOT / NEEDS TESTING.
Applicability: DEPLOYED–ENABLED / NOT DEPLOYED–DISABLED / UNKNOWN. Keep source assessment separate from deployment exposure.

| Review group | Assessment + applicability | Explanation / evidence / remaining test | Proposed next step | Owner / checkpoint |
| --- | --- | --- | --- | --- |
| RV-01 Deployment and system ownership | PARTIAL Deployment: DEPLOYED | Explanation: This app does contain the game features the review asked about, and we confirmed they're actually running live, not just written and forgotten. Evidence: functions/src/validate/, xp-engine/, recovery/, contributions/, notifications/, friends/, players/, reports/, security/, and firestore.rules are present in this repo (commit 6a0b85b, branch dev-U). Checked the live Firebase project (xplra-1) directly via firebase functions:list — the relevant features are deployed and active. | Confirm the live version matches our latest code | [Owner] [Date / next step] |
| RV-02 Administrative access and password reset | Pending review Deployment: unknown | [Code path + SHA, configuration or test reference; explain scope/limitations.] | [Review, investigate, propose fix, defer or no change; rationale.] | [Owner] [Date / next step] |
| RV-03 Quest mode and completion requirements | AGREE Deployment: DEPLOYED | Explanation: Right now the app can mark a quest as "done" and give XP even if the player didn't stay long enough or answer correctly. This is real and happening in the live app today. Evidence: functions/src/validate/start.ts and complete.ts (commit 6a0b85b). | Fix the app so a quest only completes when requirements are truly met. Recommend priority before launch. | [Owner] [Date / next step] |
| RV-04 Direct Firestore privacy and protected fields | PARTIAL Deployment: DEPLOYED | Explanation: A couple of our privacy settings are looser than they should be — someone could look up basic user info without logging in, and a player could directly edit their own level instead of earning it. Evidence: firestore.rules (commit 6a0b85b). | Tighten these settings. Small, low-risk fix. | [Owner] [Date / next step] |
| RV-05 Contribution approval into gameplay XP | AGREE Deployment: DEPLOYED | xplanation: When a submitted place gets approved, the system doesn't properly verify who's approving it, and it can report "success" even when the reward silently fails. Evidence: functions/src/contributions/grantContributionXp.ts (commit 6a0b85b). | Add a real approver check; stop reporting success when it didn't work. Confirmed live — recommend prioritizing. | [Owner] [Date / next step] |
| RV-06 One authoritative progression contract | AGREE Deployment: DEPLOYED | Explanation: The player app and the admin system each keep their own separate record of a player's XP and level, and the two don't match. Evidence: functions/src/xp-engine/grant.ts and compute.ts (commit 6a0b85b). | Needs a decision before touching player numbers. | [Owner] [Date / next step] |
| RV-07 Accounting, retries and actual award outcomes | AGREE Deployment: DEPLOYED | Explanation: If two rewards happen to a player at nearly the same moment, one can quietly get lost instead of both being added. Evidence: functions/src/xp-engine/grant.ts. | Code fix so simultaneous rewards can't disappear. Confirmed live — recommend prioritizing. | [Owner] [Date / next step] |

Do not include secrets or personal data. Evidence that code changed should identify the new revision and whether it is deployed. A proposed fix is not a completed test or release approval. Add rows or expand cells as needed.

Current scope: mobile/Functions dev-U@0da62ed + admin/API terabitDev@6dcabc6. Refer to the review draft for full SHAs and REM/XR mappings.

DEVELOPER RESPONSE  /  PART 2 OF 2

# Technical validation response

Reviewer/team: [to complete]   |   Review date: [to complete]   |   Release/build/config references: [to complete]

Assessment: AGREE / PARTIAL / DISAGREE / COVERED ELSEWHERE / FIXED AFTER SNAPSHOT / NEEDS TESTING.
Applicability: DEPLOYED–ENABLED / NOT DEPLOYED–DISABLED / UNKNOWN. Keep source assessment separate from deployment exposure.

| Review group | Assessment + applicability | Explanation / evidence / remaining test | Proposed next step | Owner / checkpoint |
| --- | --- | --- | --- | --- |
| RV-08 Location freshness, auto-start and session lifecycle | PARTIAL Deployment: DEPLOYED | Explanation: The app checks how recent a player's location is, but there's a small gap where an older location could still count as valid. Evidence: functions/src/validate/complete.ts. | Tighten the check, then test before deciding urgency. | [Owner] [Date / next step] |
| RV-09 Moderation, linked records and account deletion | AGREE Deployment: DEPLOYED | Explanation: When a player is banned or suspended, that currently doesn't stop them from still playing and earning rewards. Evidence: Checked functions/src/validate/ (no ban check found) and xp-engine/grant.ts (only checks a separate, unrelated flag). | Connect the ban system to gameplay so a banned player is actually blocked from earning XP. | [Owner] [Date / next step] |
| RV-10 Uploads, computation bounds and dependency review | Pending review Deployment: unknown | [Code path + SHA, configuration or test reference; explain scope/limitations.] | [Review, investigate, propose fix, defer or no change; rationale.] | [Owner] [Date / next step] |
| RV-11 Mobile recovery and sensitive logging | PARTIAL Deployment: DEPLOYED | Explanation: One line of code is accidentally writing a sensitive sign-in token to the device's logs during Apple sign-in. Evidence: lib/infrastructure/services/firebase_auth_service.dart, line 587. | Easy, safe, one-line fix — remove that logging line. | [Owner] [Date / next step] |
| RV-12 Release identity, background behavior and notifications | AGREE Deployment: UNKNOWN | Explanation: The app currently has two different, conflicting identities set up for Android, and both use test signing instead of real release signing. Evidence: android/app/build.gradle and android/app/build.gradle.kts | Decide which identity is real, then set up proper release signing before going to app stores. | [Owner] [Date / next step] |
| RV-13 Enabled MVP features versus placeholders | AGREE Deployment: DEPLOYED / ENABLED (QR part only — referral/streak are undeployed placeholders, not a live exposure) | Explanation: A few features look finished but aren't — QR scanning doesn't fully check with the server, "invite a friend" is a placeholder, and streaks show fake sample data. Evidence: functions/src/validate/complete.ts (QR unfinished); invite_friends_dialog.dart (hardcoded link); streak_widget.dart (labeled "dummy data" in the code). | Need your confirmation on which of these are supposed to be ready for launch. | [Owner] [Date / next step] |
| RV-14 Tests, operational recovery and release evidence | Pending review Deployment: unknown | [Code path + SHA, configuration or test reference; explain scope/limitations.] | [Review, investigate, propose fix, defer or no change; rationale.] | [Owner] [Date / next step] |

Do not include secrets or personal data. Evidence that code changed should identify the new revision and whether it is deployed. A proposed fix is not a completed test or release approval. Add rows or expand cells as needed.

Current scope: mobile/Functions dev-U@0da62ed + admin/API terabitDev@6dcabc6. Refer to the review draft for full SHAs and REM/XR mappings.